B-HackMe

100-Task Development Checklist

Bangladesh Hack & Learn Platform  —  Full Project Build Plan

10 Phases  •  100 Tasks  •  ~55 Development Days  •  Version 1.0.0

# Task Overview & Phase Summary

This checklist covers all 100 development tasks for the B-HackMe platform, organized across 10 phases from infrastructure setup to production launch. Use the Status column to track progress as development proceeds.

Priority Legend:  🔴 Critical  🟡 High  🟢 Normal      Status Legend:  🔲 Todo  🔄 In Progress  ✅ Done

| Phase | Description | Tasks | Count | Est. Days |
| --- | --- | --- | --- | --- |
| Phase 1 | Project Setup & Infrastructure | 1–12 | 12 tasks | ~6 days |
| Phase 2 | Database & Backend Foundation | 13–28 | 16 tasks | ~8 days |
| Phase 3 | Docker Terminal Engine | 29–42 | 14 tasks | ~7 days |
| Phase 4 | Learning Content API | 43–55 | 13 tasks | ~7 days |
| Phase 5 | Frontend Foundation | 56–68 | 13 tasks | ~7 days |
| Phase 6 | Terminal UI & Learn Page | 69–79 | 11 tasks | ~6 days |
| Phase 7 | Gamification & User Profile | 80–87 | 8 tasks | ~4 days |
| Phase 8 | Admin Panel | 88–94 | 7 tasks | ~4 days |
| Phase 9 | Content Seeding | 95–98 | 4 tasks | ~2 days |
| Phase 10 | QA, Security Audit & Launch | 99–100 | 2 tasks | ~1 days |
| TOTAL | All 10 development phases | 1–100 | 100 tasks | ~55 days |

# Full 100-Task Development Checklist

Phase 1 — Project Setup & Infrastructure

| # | Task Description | Phase | Priority | Status |
| --- | --- | --- | --- | --- |
| 01 | Initialize Git repository and define branching strategy (main/dev/feature) | Phase 1 | 🔴 Critical | 🔲 Todo |
| 02 | Create root docker-compose.yml with all service definitions | Phase 1 | 🔴 Critical | 🔲 Todo |
| 03 | Write base Dockerfiles for frontend, backend, and terminal containers | Phase 1 | 🔴 Critical | 🔲 Todo |
| 04 | Set up PostgreSQL 16 container with persistent volume and init.sql | Phase 1 | 🔴 Critical | 🔲 Todo |
| 05 | Set up Redis 7 container with appendonly persistence and memory limits | Phase 1 | 🔴 Critical | 🔲 Todo |
| 06 | Configure Nginx reverse proxy with upstream routing for API, WS, and frontend | Phase 1 | 🔴 Critical | 🔲 Todo |
| 07 | Create .env.example with all required environment variable keys documented | Phase 1 | 🟡 High | 🔲 Todo |
| 08 | Build Alpine Linux terminal base image with security hardening | Phase 1 | 🔴 Critical | 🔲 Todo |
| 09 | Configure isolated Docker bridge network (terminal-net, no internet access) | Phase 1 | 🔴 Critical | 🔲 Todo |
| 10 | Set up GitHub Actions CI pipeline (lint → test → build → push) | Phase 1 | 🟡 High | 🔲 Todo |
| 11 | Configure Certbot for automatic SSL/TLS with Nginx on production VPS | Phase 1 | 🟡 High | 🔲 Todo |
| 12 | Write docker-compose.dev.yml with hot-reload settings for local development | Phase 1 | 🟡 High | 🔲 Todo |

Phase 2 — Database & Backend Foundation

| # | Task Description | Phase | Priority | Status |
| --- | --- | --- | --- | --- |
| 13 | Initialize Node.js/Express backend project with TypeScript or ESM config | Phase 2 | 🔴 Critical | 🔲 Todo |
| 14 | Set up Prisma ORM with PostgreSQL connection and initial schema file | Phase 2 | 🔴 Critical | 🔲 Todo |
| 15 | Write Prisma schema: users, chapters, lessons, tasks tables | Phase 2 | 🔴 Critical | 🔲 Todo |
| 16 | Write Prisma schema: user_progress, user_sessions, badges tables | Phase 2 | 🔴 Critical | 🔲 Todo |
| 17 | Run initial Prisma migration and verify schema in PostgreSQL | Phase 2 | 🔴 Critical | 🔲 Todo |
| 18 | Set up Redis client (ioredis) with connection pool and error handling | Phase 2 | 🟡 High | 🔲 Todo |
| 19 | Configure Winston logger with daily file rotation and console transport | Phase 2 | 🟡 High | 🔲 Todo |
| 20 | Implement global error handler middleware with proper HTTP status codes | Phase 2 | 🔴 Critical | 🔲 Todo |
| 21 | Set up Helmet.js, CORS, rate limiting (express-rate-limit) middleware | Phase 2 | 🔴 Critical | 🔲 Todo |
| 22 | Write Joi input validation schemas for all major API request bodies | Phase 2 | 🟡 High | 🔲 Todo |
| 23 | Implement JWT auth: access token (15m) + refresh token (7d) strategy | Phase 2 | 🔴 Critical | 🔲 Todo |
| 24 | Build POST /api/auth/register endpoint with bcrypt password hashing | Phase 2 | 🔴 Critical | 🔲 Todo |
| 25 | Build POST /api/auth/login with credential check and token issuance | Phase 2 | 🔴 Critical | 🔲 Todo |
| 26 | Build POST /api/auth/refresh and POST /api/auth/logout endpoints | Phase 2 | 🟡 High | 🔲 Todo |
| 27 | Build GET /api/auth/me endpoint with auth middleware guard | Phase 2 | 🟡 High | 🔲 Todo |
| 28 | Write unit tests for all auth endpoints using Jest + Supertest | Phase 2 | 🟡 High | 🔲 Todo |

Phase 3 — Docker Terminal Engine

| # | Task Description | Phase | Priority | Status |
| --- | --- | --- | --- | --- |
| 29 | Install and configure Dockerode for Docker API access from backend container | Phase 3 | 🔴 Critical | 🔲 Todo |
| 30 | Build DockerService: getOrCreateContainer(userId) function | Phase 3 | 🔴 Critical | 🔲 Todo |
| 31 | Build DockerService: killContainer(containerId) with cleanup logic | Phase 3 | 🔴 Critical | 🔲 Todo |
| 32 | Implement container pool: max 50 concurrent containers with queue | Phase 3 | 🔴 Critical | 🔲 Todo |
| 33 | Attach node-pty pseudo-terminal to running Docker container | Phase 3 | 🔴 Critical | 🔲 Todo |
| 34 | Build 1-hour idle timeout: auto-kill containers with BullMQ delayed jobs | Phase 3 | 🔴 Critical | 🔲 Todo |
| 35 | Store active container metadata in Redis (userId → containerId, IP, expiry) | Phase 3 | 🟡 High | 🔲 Todo |
| 36 | Implement POST /api/terminal/start and GET /api/terminal/status REST endpoints | Phase 3 | 🟡 High | 🔲 Todo |
| 37 | Implement DELETE /api/terminal/stop with graceful container shutdown | Phase 3 | 🟡 High | 🔲 Todo |
| 38 | Initialize Socket.io server on backend with JWT handshake authentication | Phase 3 | 🔴 Critical | 🔲 Todo |
| 39 | Implement terminal:connect handler — spawn/reuse container, attach pty | Phase 3 | 🔴 Critical | 🔲 Todo |
| 40 | Implement terminal:input handler — write keystrokes to pty process | Phase 3 | 🔴 Critical | 🔲 Todo |
| 41 | Implement terminal:output stream — pipe pty output to client via WebSocket | Phase 3 | 🔴 Critical | 🔲 Todo |
| 42 | Implement terminal:resize handler and terminal:disconnect cleanup | Phase 3 | 🟡 High | 🔲 Todo |

Phase 4 — Learning Content API

| # | Task Description | Phase | Priority | Status |
| --- | --- | --- | --- | --- |
| 43 | Build GET /api/chapters endpoint (list all published chapters, paginated) | Phase 4 | 🔴 Critical | 🔲 Todo |
| 44 | Build GET /api/chapters/:id (single chapter with lesson list) | Phase 4 | 🔴 Critical | 🔲 Todo |
| 45 | Build GET /api/chapters/:id/lessons (ordered lesson list for a chapter) | Phase 4 | 🔴 Critical | 🔲 Todo |
| 46 | Build GET /api/lessons/:id (lesson with full markdown content + tasks) | Phase 4 | 🔴 Critical | 🔲 Todo |
| 47 | Build task validation service: exact, contains, regex, custom modes | Phase 4 | 🔴 Critical | 🔲 Todo |
| 48 | Build POST /api/progress/validate — check output, award XP, update DB | Phase 4 | 🔴 Critical | 🔲 Todo |
| 49 | Build XP service: calculate level from total XP, trigger level-up events | Phase 4 | 🔴 Critical | 🔲 Todo |
| 50 | Build badge service: check criteria after each task completion, unlock badges | Phase 4 | 🟡 High | 🔲 Todo |
| 51 | Build GET /api/progress endpoint (full chapter/lesson/task progress map) | Phase 4 | 🟡 High | 🔲 Todo |
| 52 | Build GET /api/progress/stats (XP, level, badge count, streak) | Phase 4 | 🟡 High | 🔲 Todo |
| 53 | Build GET /api/leaderboard (top 50 users by XP with pagination) | Phase 4 | 🟢 Normal | 🔲 Todo |
| 54 | Implement daily login streak tracking in Redis (key: streak:{userId}) | Phase 4 | 🟢 Normal | 🔲 Todo |
| 55 | Write integration tests for progress and validation endpoints | Phase 4 | 🟡 High | 🔲 Todo |

Phase 5 — Frontend Foundation

| # | Task Description | Phase | Priority | Status |
| --- | --- | --- | --- | --- |
| 56 | Initialize Next.js 14 project with TypeScript, Tailwind CSS, and ESLint | Phase 5 | 🔴 Critical | 🔲 Todo |
| 57 | Configure Zustand global store (auth, progress, terminal state slices) | Phase 5 | 🔴 Critical | 🔲 Todo |
| 58 | Build API client (axios/fetch wrapper) with JWT auto-attach and refresh logic | Phase 5 | 🔴 Critical | 🔲 Todo |
| 59 | Build useSocket hook for Socket.io connection lifecycle management | Phase 5 | 🔴 Critical | 🔲 Todo |
| 60 | Build Navbar component: logo, user XP badge, level indicator, logout | Phase 5 | 🟡 High | 🔲 Todo |
| 61 | Build Sidebar component: chapter/lesson tree navigation with completion ticks | Phase 5 | 🟡 High | 🔲 Todo |
| 62 | Build Landing page (index.tsx): hero, features, CTA, screenshot mockup | Phase 5 | 🟡 High | 🔲 Todo |
| 63 | Build Login page with form validation and JWT token storage | Phase 5 | 🔴 Critical | 🔲 Todo |
| 64 | Build Register page with username/email/password validation | Phase 5 | 🔴 Critical | 🔲 Todo |
| 65 | Build Dashboard page: XP bar, level badge, recent chapters, stats cards | Phase 5 | 🟡 High | 🔲 Todo |
| 66 | Build Chapter List page: cards with level filter, progress ring, lock states | Phase 5 | 🟡 High | 🔲 Todo |
| 67 | Implement protected route HOC/middleware for authenticated pages | Phase 5 | 🔴 Critical | 🔲 Todo |
| 68 | Set up React Query for server-state caching (chapters, lessons, progress) | Phase 5 | 🟡 High | 🔲 Todo |

Phase 6 — Terminal UI & Learn Page

| # | Task Description | Phase | Priority | Status |
| --- | --- | --- | --- | --- |
| 69 | Integrate xterm.js TerminalEmulator component with FitAddon and WebLinksAddon | Phase 6 | 🔴 Critical | 🔲 Todo |
| 70 | Apply dark terminal theme (background: #0D1117, green foreground, JetBrains Mono font) | Phase 6 | 🟡 High | 🔲 Todo |
| 71 | Wire TerminalEmulator to useSocket: input → socket, output → xterm write | Phase 6 | 🔴 Critical | 🔲 Todo |
| 72 | Build TerminalToolbar: Reset, Clear screen, Copy output buttons | Phase 6 | 🟢 Normal | 🔲 Todo |
| 73 | Build InstructionPanel: Markdown renderer with syntax-highlighted code blocks | Phase 6 | 🔴 Critical | 🔲 Todo |
| 74 | Build TaskCard: task description, [Validate] button, attempt counter, hint toggle | Phase 6 | 🔴 Critical | 🔲 Todo |
| 75 | Build split-panel layout (resizable left/right) for the main learn page | Phase 6 | 🔴 Critical | 🔲 Todo |
| 76 | Implement task validation flow: capture buffer → call API → show result toast | Phase 6 | 🔴 Critical | 🔲 Todo |
| 77 | Build XP toast notification and badge earned modal on success events | Phase 6 | 🟡 High | 🔲 Todo |
| 78 | Build lesson progress bar and chapter navigation (prev/next) buttons | Phase 6 | 🟡 High | 🔲 Todo |
| 79 | Implement auto-scroll to next task on completion with smooth animation | Phase 6 | 🟢 Normal | 🔲 Todo |

Phase 7 — Gamification & User Profile

| # | Task Description | Phase | Priority | Status |
| --- | --- | --- | --- | --- |
| 80 | Build XPBar component: animated fill, level label, XP to next level display | Phase 7 | 🟡 High | 🔲 Todo |
| 81 | Build BadgeGallery component: grid of earned/locked badges with tooltips | Phase 7 | 🟡 High | 🔲 Todo |
| 82 | Build Leaderboard page: top 50 table with avatar, XP, level, rank badges | Phase 7 | 🟢 Normal | 🔲 Todo |
| 83 | Build User Profile page: avatar upload, stats, completed chapters list | Phase 7 | 🟡 High | 🔲 Todo |
| 84 | Implement 7-day streak calendar widget on dashboard | Phase 7 | 🟢 Normal | 🔲 Todo |
| 85 | Seed 15 badge definitions into database with icons and criteria values | Phase 7 | 🟡 High | 🔲 Todo |
| 86 | Build level-up animation overlay (full-screen confetti on level change) | Phase 7 | 🟢 Normal | 🔲 Todo |
| 87 | Implement Socket.io badge:earned event handler → show modal in real-time | Phase 7 | 🟡 High | 🔲 Todo |

Phase 8 — Admin Panel

| # | Task Description | Phase | Priority | Status |
| --- | --- | --- | --- | --- |
| 88 | Build Admin Dashboard: user count, active containers, XP distributed, chart | Phase 8 | 🟡 High | 🔲 Todo |
| 89 | Build Chapter Manager: create/edit/delete/reorder chapters with publish toggle | Phase 8 | 🔴 Critical | 🔲 Todo |
| 90 | Build Lesson Editor: Markdown editor (CodeMirror/Monaco) with live preview | Phase 8 | 🔴 Critical | 🔲 Todo |
| 91 | Build Task Builder: add tasks with validation rule tester (test output live) | Phase 8 | 🔴 Critical | 🔲 Todo |
| 92 | Build User Manager: list users, view progress, ban/unban, force session kill | Phase 8 | 🟡 High | 🔲 Todo |
| 93 | Build Container Monitor: live list of active containers with resource gauges | Phase 8 | 🟡 High | 🔲 Todo |
| 94 | Implement admin-only route guards on both frontend and backend middleware | Phase 8 | 🔴 Critical | 🔲 Todo |

Phase 9 — Content Seeding

| # | Task Description | Phase | Priority | Status |
| --- | --- | --- | --- | --- |
| 95 | Write seed script for 3 beginner chapters (15 lessons, 45 tasks) with content | Phase 9 | 🔴 Critical | 🔲 Todo |
| 96 | Write Bangla title translations for all beginner chapter and lesson titles | Phase 9 | 🟡 High | 🔲 Todo |
| 97 | Write 2 intermediate chapters (Permissions + Processes) with tasks and hints | Phase 9 | 🟡 High | 🔲 Todo |
| 98 | Write 1 Hacker chapter: nmap scanning lab with 5 progressive CTF-style tasks | Phase 9 | 🟡 High | 🔲 Todo |

Phase 10 — QA, Security Audit & Launch

| # | Task Description | Phase | Priority | Status |
| --- | --- | --- | --- | --- |
| 99 | Full security audit: pentest container escape, API fuzzing, JWT tampering, rate limits | Phase 10 | 🔴 Critical | 🔲 Todo |
| 100 | Production deployment: VPS setup, DNS, SSL, smoke test all features end-to-end | Phase 10 | 🔴 Critical | 🔲 Todo |

B-HackMe — Learn Linux. Think Like a Hacker. Built for Bangladesh. 🇧🇩